DischargeCoach

Voice-led recovery for the 30 days that matter most

Product Requirements Document & Build Plan

LA Hacks 2026 — Catalyst for Care Track

5-person team · 24-hour build

Document v1.0

Read this end-to-end before writing code.

# Table of Contents

1. Executive Summary ............................................... 3

2. Problem Statement & Why Now ............................. 4

3. Target Users & Use Cases .................................... 5

4. Product Vision & Scope Discipline ......................... 6

5. Core Feature Specifications ................................. 7

6. Technical Architecture ........................................ 13

7. Stack & Company Challenge Mapping .................. 15

8. Data Models (MongoDB Schema) ........................ 17

9. API Contracts (Lock at Hour 2) ............................ 19

10. Team Roles & Responsibilities ........................... 22

11. 24-Hour Build Timeline ...................................... 26

12. Per-Role AI Prompt Library ................................ 29

13. Demo Script & Pitch ........................................... 35

14. Risk Register ..................................................... 37

15. Submission Checklist .......................................... 38

16. Appendix: Sample Data ...................................... 39

# 1. Executive Summary

### What we're building

DischargeCoach is a mobile companion app that takes a Congestive Heart Failure (CHF) patient from hospital discharge to day 30 without readmission. The caregiver photographs the discharge paperwork and medication bottles. The app extracts a structured 30-day care plan, then runs twice-daily voice check-ins (in a cloned voice of a family member) to track weight, breathing, swelling, and medication adherence. An on-device classifier flags clinical red flags before they become ER visits, and an escalation agent routes alerts to the right caregiver or clinician.

### Why this wins the Catalyst for Care track

- Real, measurable problem: 1 in 4 CHF patients are readmitted within 30 days; 75% of those readmissions are preventable.

- $30B/year addressable problem in CHF alone; pattern generalizes to COPD, post-surgical, oncology.

- Our wedge — voice-first interaction with a cloned family voice — is technically defensible and emotionally resonant in 30 seconds of demo.

- Privacy-by-design via on-device AI is a real architectural choice, not a sticker — medical photos and voice never leave the device.

### Why we can finish in 24 hours

- CHF protocol is codified — daily weight, swelling, SOB, sodium, diuretic adherence. We're not inventing clinical logic; we're codifying it.

- Red-flag thresholds are crisp, finite rules (>2 lb in 24h, >5 lb in 7d, SOB at rest). No model risk on the safety-critical path.

- Five clear, parallelizable workstreams with locked API contracts at hour 2.

- On-device ML pipeline has cloud fallback, so a ZETIC slip doesn't sink the demo.

### Prize stack we're targeting

Primary: Catalyst for Care track. Company challenges with strong fit: ZETIC (on-device), Fetch.ai (multi-agent + OmegaClaw), ElevenLabs (voice), MongoDB Atlas (state), Gemma (clinical NER fallback), Cloudinary (caregiver dashboard), Figma Make (workflow documentation). Realistic stack value: $10K+ if we sweep, with the main track on top.

# 2. Problem Statement & Why Now

### The 30-day post-discharge gap is a $30B problem

When a Congestive Heart Failure patient leaves the hospital, the next 30 days determine whether they recover or land back in an ICU. Currently:

- 22% of CHF patients are readmitted within 30 days — the highest readmission rate of any condition.

- 75% of those readmissions are preventable through better post-discharge management.

- Medicare penalizes hospitals up to 3% of all reimbursements for excess readmissions. Hospitals lose ~$564M/year in penalties for CHF alone.

- The patient population skews elderly (median age 75+), often with low literacy, low tech fluency, and complex polypharmacy regimens (8-12 daily medications).

### Where existing solutions fail

- Discharge instructions are paper-based, dense, and immediately lost. Studies show patients can't recall ~50% of their instructions within 24 hours.

- Telehealth requires the patient to initiate contact. They don't, until they're symptomatic enough for the ER.

- Wearables (Apple Watch, KardiaMobile) generate data but don't generate behavior. Adherence tools (MyTherapy, etc.) are passive lists, not active coaches.

- Visiting nurses are gold-standard but cost $200/visit and are scarce; insurance covers 1-2 visits in the 30-day window.

### Our insight: the missing layer is voice continuity

The single most predictive feature of post-discharge success is whether the patient feels someone is checking in on them. Hospitals know this — that's why they staff '30-day callback' nurse programs that are proven to reduce readmissions but cost $80-120 per call. We can replace 80% of those calls with a voice agent the patient associates with someone who loves them.

Insight: The technology that matters here is not the LLM. It's voice cloning + on-device privacy + codified clinical rules. The LLM is a supporting actor.

### Why now

- ElevenLabs voice cloning crossed the uncanny-valley threshold in 2024. A 30-second sample now produces clones indistinguishable from the source for elderly listeners.

- On-device VLMs (via ZETIC Melange) can now run OCR + structured extraction at acceptable latency on a 2022+ phone.

- CMS's TEAM (Transforming Episode Accountability Model) launched January 2026, putting hospitals on the hook for 30-day costs on five high-risk procedure types. Demand for tooling like this is now top-down, not bottom-up.

# 3. Target Users & Use Cases

### Primary user: the caregiver (daughter, son, spouse)

This is who installs the app, photographs the paperwork, records their voice, and watches the dashboard. They're typically 35-65 years old, technically fluent enough to use a smartphone but not technical, and emotionally motivated. They are the buyer of this product even though they're not the patient.

### Direct user: the patient (75-year-old just discharged)

They interact via voice — they speak to the phone, the phone speaks back. They never tap a button if we do our job. Vision is often impaired, fingers are arthritic, attention span is short. Voice in a familiar voice (the cloned daughter) is the only modality that works.

### Secondary stakeholder: the clinician

They get a one-page pre-appointment summary the night before each follow-up visit. They don't install the app and don't log in. They get a fax-like email.

### Use case 1: Day 1 onboarding (caregiver)

- Patient is discharged from the hospital after a CHF flare-up.

- Daughter (caregiver) downloads DischargeCoach on her phone.

- She photographs the discharge after-visit summary (often 4-6 pages).

- She photographs each medication bottle (typically 8-12).

- App extracts the regimen, flags one drug interaction the discharge nurse missed.

- She records 30 seconds of her voice reading a sample script. ElevenLabs clones it.

- She enters her dad's name (Mr. Chen), age, baseline weight, and her own phone for escalations.

- App generates a 30-day care plan and schedules the first check-in for tomorrow morning.

### Use case 2: Daily check-in (patient)

- 8:00 AM. Phone rings on patient's nightstand.

- Daughter's cloned voice: 'Good morning Dad, today is day 4. Did you weigh yourself yet?'

- Patient: '184.'

- On-device speech-to-text captures the number. App logs it. Compares to baseline.

- Voice continues: 'How is your breathing this morning? Any tightness?'

- Patient: 'A little, walking to the kitchen.'

- On-device classifier flags: weight gain + SOB on exertion = early CHF decompensation.

- App pages daughter via SMS. Generates pre-appointment summary. Offers to book same-day cardiology appointment.

### Use case 3: Caregiver dashboard (any time)

Daughter opens the web dashboard from her work laptop. She sees: weight trend (sparkline), adherence percentage (94% this week), today's symptom log, alert history, days until next clinic visit. Three colors: green, yellow, red. She doesn't need to read text to know if she should worry.

# 4. Product Vision & Scope Discipline

### North star

A discharged CHF patient and their family experience the next 30 days as one continuous, low-friction conversation with someone who knows their case and watches the right things at the right times.

### Hard scope rules for the hackathon

Scope Rule 1: We build for CHF only. We mention generalization in the pitch. We do not build for it.

Scope Rule 2: We build the happy path end-to-end before we build any edge case.

Scope Rule 3: Voice cloning of one family member only. Multi-caregiver routing is a stretch goal.

Scope Rule 4: Spanish is the only second language we ship. Other languages are stretch.

Scope Rule 5: On-device ML is the goal but cloud Gemma fallback is wired in by hour 8 behind a feature flag.

### What we are deliberately NOT building

- Wearable integration (Apple Health, KardiaMobile, etc.).

- Wound photo monitoring.

- Sodium tracker via meal photos.

- Pharmacy refill auto-ordering.

- Multi-condition support (we mention COPD, post-surgical, oncology in the pitch but build only CHF).

- HIPAA-compliant production architecture (we describe it in the deck; we don't implement BAA-level compliance for a hackathon demo).

- Native iOS app via Xcode (we use React Native or PWA — see Section 6).

### Definition of done for the demo

At hour 22, we can run this script with zero failures:

- Open the app on a phone.

- Photograph a sample discharge summary (printed before the hackathon).

- Photograph 3 medication bottles.

- Confirm extracted regimen on screen.

- Record 30 seconds of voice. Confirm cloned voice playback.

- Trigger 'time-warp' demo mode that runs days 1-7 in 60 seconds.

- Show the day-4 red flag firing, the SMS to caregiver, and the dashboard updating.

- End on the dashboard's green-yellow-red status display.

# 5. Core Feature Specifications

All features are tagged P0 (must ship), P1 (ship if time), P2 (stretch). P0 features are gated behind the demo script in Section 13. If a P0 feature can't ship, the demo script changes.

## F-01 · Discharge Paperwork Capture (P0)

### User story

As a caregiver, I photograph the discharge after-visit summary so the app builds my dad's care plan without me retyping anything.

### Acceptance criteria

- Multi-page capture: user can take 1-6 photos in sequence; each is auto-cropped to document edges.

- Photos display in a thumbnail strip; user can retake any page.

- On 'Done', images are sent to the regimen extraction pipeline (F-03).

- If extraction confidence is below 70%, prompt user to retake or proceed with manual review.

### Technical notes

- Use Expo Camera or react-native-vision-camera for capture.

- Edge detection via OpenCV.js or skip if time-constrained — accept whole photo.

- Compress to 1024px wide JPEG before extraction (smaller payload, fine for OCR).

- Owner: Role 1 (Mobile Lead). Depends on F-03 contract being locked.

## F-02 · Medication Bottle Scan (P0)

### User story

As a caregiver, I photograph each pill bottle individually so the app learns the actual dispensed regimen, not just what the discharge nurse wrote down.

### Acceptance criteria

- Single-bottle capture mode with retake.

- After all bottles captured, system cross-references the bottles vs. the discharge paper and flags discrepancies.

- Discrepancy display shows: drug name, what discharge paper said, what bottle says, recommendation.

### Why this matters

Medication reconciliation errors are the #1 root cause of preventable readmissions. The pharmacy often dispenses something different from what the discharge nurse wrote. This feature is the single biggest clinical defensibility moment in the demo.

- Owner: Role 1 (UI), Role 2 (extraction).

## F-03 · Regimen Extraction Pipeline (P0)

### Behavior

Given a set of images, return a structured Regimen object (see Section 8 schema). Two paths:

- Path A (preferred): On-device ZETIC Melange model performs OCR + structured extraction. Latency target: <8 seconds for 4 pages.

- Path B (fallback): Cloud Gemma 3 (multimodal) via Google AI Studio API. Latency target: <15 seconds.

### Acceptance criteria

- Field-level extraction accuracy >85% on the 10-document test set (built pre-hackathon).

- All ten test documents extract without crashing.

- Confidence score returned per field.

- Returns Regimen JSON matching schema in Section 8.

### Test set composition

Pre-hackathon: generate 10 synthetic discharge summaries using realistic CHF templates. Vary by hospital format (Kaiser, Cedars, UCLA), language (8 English, 2 Spanish), complexity (5-12 medications).

- Owner: Role 2 (ML).

## F-04 · Drug Interaction Check (P0)

### Behavior

Given a Regimen, return a list of interactions sorted by severity.

### Implementation

- Use a static drug-interaction lookup table (we'll prebuild from RxNav/RxNorm public data — top 200 cardiac-relevant interactions).

- Three severity levels: contraindicated, major, moderate. Ignore minor.

- Lookup runs in <1 second on-device.

- Owner: Role 3 (Backend).

## F-05 · 30-Day Care Plan Generation (P0)

### Behavior

Given a Regimen and patient profile, generate a 30-day day-by-day plan.

### Plan structure

- Daily: morning weigh-in (8 AM), morning med reminder (per drug schedule), evening symptom check (8 PM), evening med reminder.

- Day 3, 7, 14, 21, 28: enhanced check-in (longer questionnaire).

- Day 7, 14, 30: scheduled clinical follow-up reminder.

### Implementation

- Pure rule-based generator. No LLM. Deterministic, easy to debug, easy to demo.

- Output: array of 30 PlanDay objects (see schema).

- Owner: Role 3 (Backend) — implemented inside the Care Plan Agent.

## F-06 · Voice Check-In System (P0)

### Behavior

At each scheduled time, the app:

- Wakes a notification.

- On user tap, plays a synthesized greeting in the cloned caregiver voice.

- Listens via on-device speech recognition for the patient's response.

- Generates the next prompt based on the response.

- Loops until check-in complete (typically 4-6 turns, ~60-90 seconds).

### Dialogue templates

15 templates needed, owned by Role 4. Listed in Section 12 prompt library.

- Owner: Role 4 (Voice/UX).

## F-07 · Voice Cloning Setup (P0 — DEMO CRITICAL)

### Behavior

- Caregiver hits 'Record my voice'.

- App displays a 30-second script for them to read.

- Records audio via phone mic.

- Uploads to ElevenLabs Voice Cloning API.

- Stores the returned voice_id against the patient's profile.

- Plays back a sample sentence for confirmation.

### Demo notes

Critical: This is the moment the demo wins or loses. We pre-generate the demo voice cloud sample before the pitch and have it cached. We do NOT live-clone during the demo unless we have ElevenLabs latency proven below 15 seconds.

- Owner: Role 4 (Voice/UX).

## F-08 · Symptom Logging via Voice (P0)

### Behavior

During a check-in, the patient speaks numerical answers (weight) and short qualitative answers ('a little short of breath').

### Implementation

- Speech-to-text: on-device (Whisper-small via ZETIC, or Apple/Google native ASR fallback).

- Number parsing: regex on transcript.

- Symptom keyword extraction: hard-coded lookup table mapping phrases like 'short of breath', 'tight chest', 'swollen' to canonical symptom codes.

- No LLM in this path. Deterministic, debuggable.

- Owner: Role 1 (UI), Role 2 (parsing).

## F-09 · Red-Flag Classifier (P0 — SAFETY CRITICAL)

### Behavior

Given the rolling 7-day symptom log, return a flag level: green, yellow, red.

### Rules (hard-coded, not learned)

- RED: weight gain > 5 lb in 7 days, OR weight gain > 2 lb in 24h + any new symptom, OR SOB at rest, OR new chest pain.

- YELLOW: weight gain > 2 lb in 24h alone, OR SOB on exertion that is new, OR new mild ankle swelling, OR missed >2 doses in 24h.

- GREEN: none of the above.

### Why no ML

Judges will ask. Answer: explainability is non-negotiable in clinical safety paths. The American Heart Association publishes these exact thresholds. We cite them in the deck. An ML model would be more accurate at the population level but would fail the explainability bar for clinical deployment.

- Owner: Role 2 (ML — implements the rule engine).

## F-10 · Escalation Routing (P0)

### Behavior

On a YELLOW or RED flag, the Escalation Agent routes:

- YELLOW: SMS to caregiver with summary. Add to next clinic visit pre-summary.

- RED: SMS to caregiver. Generate clinic pre-appointment summary. If user opts in (set during onboarding), open phone dialer to cardiology office.

- URGENT (subset of RED): SOB at rest + chest pain. Voice prompt to patient: 'I'm worried about you. Tap here to call 911 or have your daughter call you.'

### Implementation

- Twilio for SMS in production. For demo, we mock the SMS as an on-screen toast plus an email to a real address we monitor live during the pitch.

- Owner: Role 3 (Backend) — implemented inside the Escalation Agent.

## F-11 · Caregiver Dashboard (P0)

### Behavior

Web view (responsive). Built with Cloudinary's React AI Starter Kit so we can claim that prize. Three sections:

- TOP: today's status pill (green/yellow/red), patient name, day count (e.g., 'Day 4 of 30').

- MIDDLE: weight trend sparkline (last 7 days), adherence percentage, today's symptom summary.

- BOTTOM: alert history (collapsible), upcoming appointments, regimen summary.

### Auth

- For the demo: hardcoded login (caregiver@demo.com / demo). Production would use OAuth.

- Owner: Role 4 (Voice/UX) builds; Role 1 wires data API.

## F-12 · Time-Warp Demo Mode (P0 — DEMO CRITICAL)

### Behavior

A debug toggle that fast-forwards the 30-day plan at 5 seconds per day, simulating progressive symptom changes that culminate in the day-4 red flag.

### Implementation

- Hidden in caregiver dashboard settings. Triple-tap version number to expose.

- Plays back pre-scripted symptom data injected into the timeline.

- All real systems still fire (voice, escalation, dashboard updates) — only the clock is fake.

- Owner: Role 5 (Product/Demo).

## F-13 · Multilingual Support — Spanish (P1)

### Behavior

- If patient profile language = 'es', voice templates render in Spanish.

- ElevenLabs supports multilingual voice cloning natively — same cloned voice, different language.

- Dashboard remains English (caregiver primary).

- Owner: Role 4 (Voice/UX).

## F-14 · Pre-Appointment Clinical Summary (P1)

### Behavior

Night before each scheduled clinic visit, generate a one-page PDF: weight trend, symptom log, adherence summary, flagged events. Email to caregiver.

- Owner: Role 3 (Backend).

## F-15 · Multi-Caregiver Routing (P2)

Stretch only. If we have hours 18+ free, support a second caregiver (e.g., son in another city) with separate notification preferences.

# 6. Technical Architecture

### System diagram (logical)

Three layers: device, agents, datastore. Device handles all PII (photos, voice). Agents handle reasoning and orchestration. Datastore holds only de-identified structured state.

Data flow:

[Caregiver Phone — React Native / Expo]

│

├── Camera ──► ZETIC On-Device Pipeline

│                ├── OCR (Tesseract or VLM)

│                ├── Med Parser (small LLM)

│                └── Red-Flag Classifier (rule engine)

│

├── Mic ──► On-Device ASR ──► Local symptom log

│

├── Speaker ◄── ElevenLabs cached audio (pre-generated)

│                                     OR live-streamed

│

└── HTTPS ──► Express API Gateway (Node) ──┐

│

┌─────────────────┼──────────────────┐

▼                 ▼                  ▼

Regimen Agent      Care Plan Agent    Escalation Agent

(Fetch.ai)         (Fetch.ai)         (Fetch.ai)

registered on Agentverse, Chat Protocol

│                 │                  │

└─────────► MongoDB Atlas ◄──────────┘

(patients, regimens,

daily_logs, alerts)

[Caregiver Web Dashboard — React + Cloudinary Kit]

│

└──► Express API Gateway

### Why this split

- Phone holds everything sensitive. The cloud sees only de-identified structured state.

- Three agents because that's what Fetch.ai's prize asks for and because it maps to genuinely separable concerns: data extraction, planning, alerting.

- Express gateway is a thin layer — it routes to the right agent and mediates DB access. It's not where logic lives.

- Dashboard is a separate React app that hits the same gateway. It does not talk to agents directly.

### Frontend platform decision: React Native with Expo

Decision: React Native + Expo over PWA over native iOS.

Reasons:

- Camera + microphone access are first-class in Expo, third-class in PWA.

- ZETIC Melange ships an iOS/Android SDK; the bridge to RN is straightforward via a TurboModule.

- Expo Go QR code = instant judge phone install at the demo. Huge advantage.

- Risk: Expo's native module support is constrained. If ZETIC requires a custom native module, we 'eject' and use bare RN. Decision criterion at hour 4.

Fallback: If RN bring-up burns more than 6 hours, Role 1 falls back to PWA. Loses the on-device ML demo (we use cloud Gemma instead) but ships everything else.

### Backend platform decision: Node + Express + Fetch.ai uAgents

- Express handles HTTP, auth, scheduling cron.

- Fetch.ai uAgents (Python) handle agent orchestration. They run as separate processes. Express talks to them over the Chat Protocol via HTTP shim.

- Why split: keeps the Express layer simple and lets Role 3 develop agents in Python where Fetch.ai's tooling is mature.

### Hosting

- Backend: Render or Railway (free tier). Single docker-compose for the whole stack.

- Dashboard: Vercel (free).

- MongoDB: Atlas free tier (M0).

- Domain: claim a free domain via GoDaddy MLH challenge — auto-claims that prize.

# 7. Stack & Company Challenge Mapping

Every dependency is justified by either a feature requirement or a prize. We don't pick libraries because they're cool. The mapping is below.

### Stack overview

| Component | Tech Choice | Justification |
| --- | --- | --- |
| Mobile app | React Native + Expo | Camera, mic, on-device ML bridge, instant install |
| On-device ML | ZETIC Melange | ZETIC challenge + privacy story; OCR + classifier |
| Cloud LLM fallback | Gemma 3 (multimodal) | MLH Gemma challenge; backup for ZETIC slip |
| Voice synthesis | ElevenLabs API | MLH ElevenLabs challenge; cloning is core feature |
| Speech recognition | On-device Whisper-small or platform ASR | Privacy + latency |
| Agent framework | Fetch.ai uAgents on Agentverse | Fetch.ai + OmegaClaw challenges |
| Database | MongoDB Atlas (M0 free) | MLH MongoDB challenge; flexible schema |
| API gateway | Node + Express | Fast to set up, well-known |
| Dashboard | React via Cloudinary AI Starter Kit | Cloudinary challenge |
| UI prototyping | Figma Make | Figma Make challenge — document workflow |
| Domain | Via GoDaddy Registry | Free MLH GoDaddy prize |
| Hosting (backend) | Render free tier | Zero-config deploy |
| Hosting (dashboard) | Vercel | Zero-config deploy |

### Challenge submissions checklist

On Devpost, we tick all of the following boxes. Each requires the listed deliverable in the submission writeup:

- Catalyst for Care (main track) — full submission.

- Fetch.ai Search & Discovery — three agents registered on Agentverse with Chat Protocol implementation. Required: link to agents.

- Fetch.ai OmegaClaw Skill Forge — frame the Care Plan Agent as an OmegaClaw skill. Required: integration writeup.

- ZETIC On-Device — Melange-deployed model running core regimen extraction. Required: Melange model link.

- ElevenLabs — voice cloning + TTS for all check-ins. Required: 60-second video showing voice cloning.

- MongoDB Atlas — patient state. Required: schema doc in repo README.

- MLH Gemma — fallback regimen extraction. Required: code path in repo.

- Cloudinary — dashboard built with React AI Starter Kit. Required: starter kit usage in repo.

- Figma Make — onboarding flow prototyped. Required: Figma link, workflow note.

- GoDaddy domain — register and use. Required: domain in submission.

# 8. Data Models (MongoDB Schema)

These schemas are LOCKED at hour 2. Every team member codes against them. Changes after hour 2 require a 5-minute team huddle and explicit signoff. Schema drift is the #1 cause of integration disasters in 24-hour builds.

### patients collection

{

"_id": ObjectId,

"patientName": "Robert Chen",

"preferredName": "Dad",          // used in voice prompts

"ageYears": 76,

"language": "en" | "es",

"diagnosis": "CHF",              // hardcoded for hackathon

"baselineWeightLbs": 184,

"dischargeDate": ISODate,

"createdAt": ISODate,

"caregiver": {

"name": "Sarah Chen",

"relationship": "daughter",

"phone": "+13105551234",

"email": "sarah@example.com",

"voiceId": "elevenlabs_voice_id_xyz",  // null until cloned

"notificationPrefs": {

"yellow": ["sms"],

"red": ["sms", "email"],

"urgent": ["sms", "call"]

}

},

"demoMode": false               // when true, time-warp is enabled

}

### regimens collection

{

"_id": ObjectId,

"patientId": ObjectId,

"extractedAt": ISODate,

"extractionPath": "zetic" | "gemma_fallback",

"extractionConfidence": 0.91,

"medications": [

{

"drugName": "Furosemide",

"rxNormCode": "4603",

"dose": "40 mg",

"frequency": "twice daily",

"schedule": ["08:00", "20:00"],

"instructions": "Take with food",

"duration": "ongoing",

"indication": "diuretic",

"sourceConfidence": 0.95

}

],

"interactions": [

{

"drugs": ["Furosemide", "Lisinopril"],

"severity": "moderate",

"note": "Monitor potassium; risk of hypotension"

}

],

"discrepancies": [

{

"field": "Metoprolol dose",

"paperSays": "25 mg",

"bottleSays": "50 mg",

"recommendation": "Confirm with pharmacy before next dose"

}

],

"followUps": [

{ "type": "cardiology", "daysFromDischarge": 7 },

{ "type": "pcp", "daysFromDischarge": 14 }

]

}

### care_plans collection

{

"_id": ObjectId,

"patientId": ObjectId,

"regimenId": ObjectId,

"startDate": ISODate,

"endDate": ISODate,              // startDate + 30d

"days": [

{

"dayNumber": 1,

"date": ISODate,

"checkIns": [

{

"time": "08:00",

"type": "morning",

"tasks": ["weight", "breathing", "morning_meds"]

},

{

"time": "20:00",

"type": "evening",

"tasks": ["symptom_review", "evening_meds"]

}

],

"appointments": []

}

// ... 29 more

]

}

### daily_logs collection

{

"_id": ObjectId,

"patientId": ObjectId,

"date": ISODate,                 // truncated to day

"dayNumber": 4,

"weightLbs": 187,

"weightDeltaFromYesterday": 3,

"weightDeltaFromBaseline": 3,

"medsTaken": [

{ "drugName": "Furosemide", "dose": "40 mg", "scheduled": "08:00", "taken": true, "actualTime": "08:14" }

],

"symptoms": {

"shortnessOfBreath": "exertion",   // "none" | "exertion" | "rest"

"swelling": "mild",                // "none" | "mild" | "moderate" | "severe"

"chestPain": "none",

"fatigue": "moderate",

"rawTranscript": "I weighed 187 and I'm a little short of breath walking to the kitchen"

},

"flagLevel": "red",              // "green" | "yellow" | "red" | "urgent"

"flagReasons": ["weight gain >2lb in 24h", "new SOB on exertion"],

"createdAt": ISODate

}

### alerts collection

{

"_id": ObjectId,

"patientId": ObjectId,

"dailyLogId": ObjectId,

"createdAt": ISODate,

"level": "red",

"summary": "Day 4: 3 lb weight gain + new SOB on exertion. Pattern consistent with early CHF decompensation.",

"actionsTaken": [

{ "type": "sms_caregiver", "to": "+13105551234", "status": "sent", "timestamp": ISODate },

{ "type": "appointment_offer", "specialty": "cardiology", "status": "offered", "timestamp": ISODate }

],

"resolvedAt": null,

"resolution": null               // "appointment_booked" | "patient_recovered" | "false_alarm" | "ed_visit"

}

# 9. API Contracts (Lock at Hour 2)

These are the contracts between Roles 1 (Mobile), 3 (Backend/Agents), and 4 (Dashboard). Every request and response shape is fixed. Roles can mock these contracts and develop in parallel from hour 2 onward.

## Express Gateway endpoints

### POST /api/patients

Create a patient profile (caregiver onboarding step 1).

Request:

{

"patientName": "Robert Chen",

"preferredName": "Dad",

"ageYears": 76,

"language": "en",

"baselineWeightLbs": 184,

"caregiver": {

"name": "Sarah Chen",

"relationship": "daughter",

"phone": "+13105551234",

"email": "sarah@example.com"

}

}

Response 201:

{

"patientId": "65f0a1b2c3d4e5f6a7b8c9d0",

"createdAt": "2026-04-25T10:00:00Z"

}

### POST /api/patients/:id/voice

Upload caregiver voice sample, trigger ElevenLabs clone.

Request: multipart/form-data

audio: <30s wav/mp3 file>

Response 200:

{

"voiceId": "elevenlabs_voice_id_xyz",

"previewUrl": "https://.../preview.mp3"

}

### POST /api/regimens/extract

Submit photos for regimen extraction. Backend dispatches to Regimen Agent.

Request: multipart/form-data

patientId: <id>

pages[0..N]: <image files>     // discharge paper pages

bottles[0..N]: <image files>    // medication bottles

Response 200:

{

"regimenId": "...",

"extractionPath": "zetic",

"confidence": 0.91,

"medications": [ /* see schema */ ],

"interactions": [ /* see schema */ ],

"discrepancies": [ /* see schema */ ],

"needsReview": false           // true if confidence < 0.70

}

### POST /api/care-plans/generate

Triggered by Care Plan Agent after regimen extraction.

Request:

{

"patientId": "...",

"regimenId": "...",

"startDate": "2026-04-26"

}

Response 201:

{

"carePlanId": "...",

"summary": {

"totalDays": 30,

"dailyCheckIns": 2,

"scheduledFollowUps": 3

}

}

### POST /api/daily-logs

Submit a check-in result. Triggers red-flag classification + escalation if needed.

Request:

{

"patientId": "...",

"dayNumber": 4,

"weightLbs": 187,

"medsTaken": [ /* see schema */ ],

"symptoms": {

"shortnessOfBreath": "exertion",

"swelling": "mild",

"chestPain": "none",

"fatigue": "moderate",

"rawTranscript": "..."

}

}

Response 200:

{

"dailyLogId": "...",

"flagLevel": "red",

"flagReasons": ["weight gain >2lb in 24h", "new SOB on exertion"],

"alertsCreated": [

{ "alertId": "...", "level": "red", "actionsTaken": [...] }

]

}

### GET /api/patients/:id/dashboard

Single endpoint that returns everything the dashboard needs.

Response 200:

{

"patient": { /* see schema */ },

"currentDay": 4,

"todayStatus": "red",

"weightTrend": [

{ "date": "2026-04-26", "weightLbs": 184 },

{ "date": "2026-04-27", "weightLbs": 184 },

{ "date": "2026-04-28", "weightLbs": 185 },

{ "date": "2026-04-29", "weightLbs": 187 }

],

"adherence7d": 0.94,

"todaySymptoms": { /* daily_logs.symptoms */ },

"alertHistory": [ /* alerts collection items */ ],

"upcomingAppointments": [ /* ... */ ],

"regimen": { /* abridged */ }

}

### POST /api/voice/synthesize

Generate a voice clip on demand (used by check-in flow).

Request:

{

"patientId": "...",

"text": "Good morning Dad, today is day 4. Did you weigh yourself yet?",

"language": "en"

}

Response 200:

{

"audioUrl": "https://.../clip.mp3",

"durationMs": 3400,

"cached": false

}

## Fetch.ai Agent Chat Protocol messages

### Regimen Agent — extract_regimen

Request:

{

"type": "extract_regimen",

"patientId": "...",

"imageUrls": ["https://.../page1.jpg", ...]

}

Response:

{

"type": "regimen_extracted",

"regimenId": "...",

"medications": [...],

"confidence": 0.91

}

### Care Plan Agent — build_plan

Request:

{

"type": "build_plan",

"patientId": "...",

"regimenId": "...",

"startDate": "2026-04-26"

}

Response:

{

"type": "plan_built",

"carePlanId": "...",

"totalDays": 30

}

### Escalation Agent — evaluate_log

Request:

{

"type": "evaluate_log",

"patientId": "...",

"dailyLogId": "..."

}

Response:

{

"type": "evaluation_complete",

"flagLevel": "red",

"flagReasons": [...],

"actionsTaken": [...]

}

Lock-in protocol: Hour 2: Role 3 commits these contracts to /docs/api.md. Roles 1 and 4 stub their HTTP clients against this. By hour 4, every role can run their layer against fake responses. Real integration starts hour 14.

# 10. Team Roles & Responsibilities

Five roles, five owners, no shared ownership. Every component has exactly one accountable person. Pair programming is allowed; ownership isn't.

## Role 1 — Mobile & Frontend Lead

### Owns

- React Native + Expo app skeleton, navigation, all patient-facing screens.

- Camera capture flows for discharge paper and medication bottles.

- Onboarding screens (patient profile, voice recording UI).

- Daily check-in screen with voice playback and symptom logging.

- Wiring to API gateway (HTTP client + state management).

### Skills needed

Strong React Native or React. Comfort with Expo, camera APIs, audio playback. State via Zustand or Redux Toolkit (pick one — Zustand is faster for hackathons).

### Hard deliverables by checkpoint

- Hour 4: Expo project running on a phone via QR. Camera screen captures and displays a photo.

- Hour 8: Onboarding flow complete. Hits stub /api/patients endpoint and stores ID.

- Hour 14: Discharge + bottle capture flow end-to-end. Posts to /api/regimens/extract.

- Hour 18: Daily check-in flow plays cloned voice, captures symptom answers, posts to /api/daily-logs.

- Hour 22: All flows demoable, no crashes on the demo script path.

### Anti-goals

- Don't build a settings screen.

- Don't build account management.

- Don't build a tab bar with empty tabs.

## Role 2 — AI/ML Engineer

### Owns

- ZETIC Melange model deployment for OCR + medication extraction.

- Cloud Gemma 3 fallback path with same input/output contract.

- Symptom keyword extraction from speech transcripts.

- Red-flag rule engine (Section F-09).

- Test set: 10 synthetic discharge summaries with ground-truth regimens.

### Skills needed

Strong Python ML. Familiar with HuggingFace, prompt engineering, basic on-device deployment. Comfort with VLMs.

### Hard deliverables by checkpoint

- Hour 2: Test set generated (10 synthetic summaries with ground truth).

- Hour 4: Cloud Gemma extracting structured regimen from one test summary.

- Hour 8: Field-level accuracy >85% on test set with cloud Gemma.

- Hour 12: ZETIC Melange deployment of OCR + parser. Latency <8s.

- Hour 14: Red-flag rule engine implemented + unit tested against 20 scenarios.

- Hour 18: ZETIC pipeline integrated into mobile app via Role 3's contract.

### Anti-goals

- Don't fine-tune a model. Use prompting.

- Don't try to handle every edge case in extraction. Aim for 85% accuracy on a representative test set.

- Don't write a model for red flags. The rules are the feature.

## Role 3 — Backend & Agent Architecture Lead

### Owns

- Express API gateway implementing all endpoints in Section 9.

- Three Fetch.ai uAgents (Regimen, Care Plan, Escalation).

- Agent registration on Agentverse with Chat Protocol.

- MongoDB Atlas setup + schemas from Section 8.

- Notification scheduler (cron-based).

- SMS escalation (Twilio sandbox or mocked toast).

### Skills needed

Strong Node.js. Comfortable with Python (for Fetch.ai uAgents). MongoDB experience helpful but not required — schemas are simple.

### Hard deliverables by checkpoint

- Hour 2: Express skeleton running. MongoDB Atlas connected. All endpoints stubbed with hardcoded 200 responses. Schema committed.

- Hour 4: One Fetch.ai agent registered on Agentverse, responding to a hello message.

- Hour 8: All three agents on Agentverse with Chat Protocol. Each handles its primary message type.

- Hour 12: Real DB writes for /api/patients, /api/regimens/extract, /api/daily-logs. Cron firing scheduled check-ins.

- Hour 16: Red-flag classifier wired into Escalation Agent. SMS or toast escalation working.

- Hour 20: Pre-appointment summary email working (P1).

### Anti-goals

- Don't build auth. Hardcode a single demo user.

- Don't build admin dashboards or internal tools.

- Don't write Kubernetes manifests.

## Role 4 — Voice/UX Engineer

### Owns

- ElevenLabs integration: voice cloning, multilingual TTS, audio caching.

- All 15 dialogue templates (in English; Spanish if time).

- Caregiver web dashboard (React via Cloudinary AI Starter Kit).

- UX polish across mobile + dashboard.

### Skills needed

Strong React. Comfort with audio APIs. Design sensibility (this role does the dashboard UI from scratch).

### Hard deliverables by checkpoint

- Hour 4: ElevenLabs voice cloning end-to-end. 30-second sample → cloned voice playback.

- Hour 6: Cloudinary React AI Starter Kit project scaffolded. Dashboard layout in place.

- Hour 10: All 15 dialogue templates in code. /api/voice/synthesize endpoint integrated.

- Hour 14: Dashboard rendering live data from /api/patients/:id/dashboard endpoint.

- Hour 18: Dashboard pixel-polished. Weight chart works. Status pill animates on alerts.

- Hour 20: Spanish dialogue templates done (P1).

### Anti-goals

- Don't design a logo for an hour.

- Don't add charts that aren't on the demo script.

- Don't make the dashboard 'pretty' before it's correct.

## Role 5 — Product, Demo & Integration Lead

### Owns

- Demo persona end-to-end (Mr. Robert Chen, daughter Sarah).

- Sample discharge summary (printed on paper, photographed during the demo).

- Sample medication bottles (real bottles labeled as test data).

- Time-warp demo mode logic + UI.

- 2-minute demo video for Devpost.

- Pitch deck (5 slides).

- Devpost submission with all challenge boxes ticked.

- Figma Make prototypes of onboarding flow (claims that prize).

- Integration smoke tests across all roles.

### Skills needed

Strong product judgment. Comfort with Figma and presentation tools. Ideally has demoed at hackathons before. Light coding (mostly debug-level).

### Hard deliverables by checkpoint

- Hour 2: Demo persona doc complete. Discharge paper drafted in Word and printed on real paper.

- Hour 6: Figma Make onboarding prototype shipped. Used to align team on UX.

- Hour 10: Three medication bottles labeled and ready. Time-warp script written (day-by-day events).

- Hour 14: Time-warp toggle implemented (in coordination with Role 3).

- Hour 18: Pitch deck v1 complete. Demo run-through done with team.

- Hour 20: 2-minute video recorded (recorded > live for safety).

- Hour 22: Devpost submission live with all challenge boxes ticked. All artifacts (videos, Figma links, screenshots) attached.

### Anti-goals

- Don't write production code.

- Don't redesign the dashboard at hour 20.

- Don't change the demo script after hour 18.

# 11. 24-Hour Build Timeline

Five phases. Each phase has a single focus. The team checkpoints at the end of each phase — 10 minutes, standing, what's done and what's blocked. No checkpoint goes longer than 10 minutes.

## Phase 0 · Hours 0–2 — LOCK

Nobody writes a feature. Everyone reads this PRD. We lock decisions, set up accounts, and commit contracts.

- All five roles read sections 1–10 of this PRD.

- Repos created (mono-repo recommended): /mobile, /backend, /agents, /dashboard, /demo.

- Accounts created: ElevenLabs, Fetch.ai Agentverse, MongoDB Atlas (M0), Google AI Studio (Gemma), ZETIC Melange, Cloudinary, Vercel, Render, GoDaddy.

- All API keys collected in a shared 1Password / Bitwarden vault.

- Role 3 commits API contract doc to /docs/api.md.

- Role 5 commits demo persona doc to /docs/demo.md.

- Demo discharge paper printed on real paper.

- Slack/Discord channels: #general, #blocked, #demo.

## Phase 1 · Hours 2–8 — SKELETON

Everyone gets one happy-path component working end-to-end against stubs. We don't yet care about quality — we care about whether the component exists at all.

- Role 1: Expo skeleton + camera screen. Captures a photo. Posts to stub backend. (Hour 4 checkpoint: install on judge phone via QR.)

- Role 2: Cloud Gemma extracting from one test summary. Test set generated. (Hour 4: first end-to-end extraction works.)

- Role 3: Express server up. All endpoints stubbed. MongoDB connected. One Fetch.ai agent on Agentverse responding to hello. (Hour 4 checkpoint: stubs return 200.)

- Role 4: ElevenLabs cloning works. Cloudinary kit scaffolded. (Hour 4 checkpoint: voice clip plays on a button click.)

- Role 5: Demo doc complete. Discharge paper printed. Figma Make prototype started.

Phase 1 checkpoint at hour 8: Each role demos their component to the team. If any role is more than 1 hour behind, all hands swarm to unblock. No Phase 2 work begins for anyone until everyone is done with Phase 1.

## Phase 2 · Hours 8–14 — DEPTH

Now we make each component actually work. We're still not integrating across roles.

- Role 1: Onboarding flow complete. Bottle capture flow. Symptom logging UI. State management.

- Role 2: ZETIC deployment of extraction model. Field accuracy >85%. Red-flag rule engine implemented + tested.

- Role 3: All 3 agents handling primary messages on Agentverse. Real DB writes. Cron scheduler firing. Twilio (or toast) escalation.

- Role 4: All 15 dialogue templates. Dashboard layout with charts. Status pill component.

- Role 5: Time-warp script written. Bottles labeled. Pitch deck draft.

## Phase 3 · Hours 14–20 — INTEGRATION

CRITICAL: No new features after hour 14. Anyone who proposes a new feature at this point gets vetoed by Role 5 unless it's removing a feature.

- Hour 14–16: Roles 1 + 3 wire the real backend to the real mobile app. End-to-end onboarding works.

- Hour 16–18: Roles 2 + 3 wire ZETIC into the regimen extraction pipeline. Falls back to Gemma if it fails.

- Hour 16–18: Roles 1 + 4 wire voice playback in check-in flow.

- Hour 18–20: Role 5 runs the full demo script. Bugs found here go to whoever owns the broken component.

- Hour 18–20: Time-warp mode integrated and tested.

- Hour 20: First end-to-end demo run with the team as audience.

## Phase 4 · Hours 20–24 — POLISH + SHIP

- Hour 20–22: Demo rehearsal. At least 3 dry runs. Time-boxed to 3 minutes.

- Hour 20–22: Devpost submission filled out. All challenge boxes ticked. Required artifacts attached.

- Hour 21: 2-minute video recorded (Role 5 leads, Role 1 + 4 narrate).

- Hour 22: Final code freeze. Repo cleaned, README updated, schemas documented.

- Hour 23: Sleep if you can. Eat. Hydrate.

- Hour 24: Submit. Photograph the team. Pitch.

### Checkpoint cadence

Standing 10-minute checkpoints at hours 2, 8, 14, 18, 20. Format: each role says (1) what's done, (2) what's blocked, (3) what they need from someone. Role 5 facilitates and times. No tangents.

# 12. Per-Role AI Prompt Library

Each role has a starter prompt block they can paste into Claude or Cursor to scaffold their work fast. These prompts include the relevant section of this PRD as context. Customize and iterate — these are starting points, not finished prompts.

## Prompt for Role 1 (Mobile Lead)

### Initial scaffold prompt

I'm building a React Native + Expo app called DischargeCoach. Here's the

context:

PRODUCT: Voice-led 30-day post-discharge companion for CHF patients.

Caregiver photographs discharge paperwork + meds, records 30s of voice

that gets cloned, then app runs twice-daily voice check-ins with the

patient.

MY ROLE: I own the mobile app (React Native + Expo). I do NOT own the

backend, ML, voice synthesis, or dashboard.

MY DELIVERABLES (in order):

1. Expo project + camera screen capturing a photo.

2. Onboarding flow: patient name, age, baseline weight, caregiver

contact. POSTs to /api/patients.

3. Voice recording screen: 30-second guided recording, POSTs audio

blob to /api/patients/:id/voice.

4. Discharge paper capture: multi-page, retake, POSTs to

/api/regimens/extract.

5. Bottle capture flow: per-bottle, retake.

6. Daily check-in screen: plays voice clip from

/api/voice/synthesize, captures symptom answers via on-device

speech recognition, POSTs to /api/daily-logs.

API CONTRACTS: [paste Section 9 here]

DATA SCHEMAS: [paste Section 8 here]

CONSTRAINTS:

- 24-hour hackathon. Optimize for shipping, not perfection.

- Use Zustand for state.

- Use react-native-vision-camera or Expo Camera.

- Use Expo AV for audio playback.

- No tab bar. Single linear flow per use case.

- I have a Mac. Test on Expo Go via QR.

Generate the Expo project structure first, then the onboarding flow.

Show me one file at a time. After each file, wait for me to confirm

before continuing.

### Iteration prompts

- 'Add a retake button to the camera screen that re-captures the most recent photo.'

- 'Wire the camera output to the /api/regimens/extract endpoint via multipart form-data. Show loading state until the response.'

- 'The check-in screen needs to play an audio clip then listen for the user's response. Use Expo's speech recognition. Detect when the user stops speaking for 1.5 seconds.'

## Prompt for Role 2 (AI/ML Engineer)

### Initial scaffold prompt

I'm building the ML pipeline for DischargeCoach, a voice-led

post-discharge app for CHF patients.

MY ROLE: I own (1) regimen extraction from photos, (2) symptom keyword

extraction from voice transcripts, (3) the red-flag rule engine.

DELIVERABLES IN ORDER:

1. Generate 10 synthetic CHF discharge summaries (8 English, 2 Spanish)

with ground-truth regimens. Vary hospital format and complexity (5-12

meds each).

2. Build a Python script that takes a discharge summary image and

returns a structured regimen JSON matching this schema:

[paste Section 8 regimens.medications schema here]

Use Gemma 3 multimodal via Google AI Studio first. Aim for >85%

field accuracy.

3. Port the same logic to ZETIC Melange for on-device deployment. The

contract is the same; only the runtime changes.

4. Build a deterministic red-flag rule engine. Input: rolling 7 days

of daily_logs. Output: flag level + reasons.

RULES:

RED: weight gain >5lb in 7d, OR weight gain >2lb in 24h + any new

symptom, OR SOB at rest, OR new chest pain.

YELLOW: weight gain >2lb in 24h alone, OR SOB on exertion that's

new, OR new mild ankle swelling, OR missed >2 doses in 24h.

GREEN: none of the above.

5. Build a symptom keyword extractor: input transcript string, output

structured symptoms object matching daily_logs.symptoms schema. Use

a hard-coded keyword lookup table — no LLM.

CONSTRAINTS:

- Python 3.11.

- No fine-tuning. Prompt engineering only.

- Red-flag engine must be 100% deterministic and unit-tested.

- Cite American Heart Association thresholds for the red-flag rules.

Start by generating 3 sample discharge summaries (1 simple English, 1

complex English, 1 Spanish). Then I'll iterate.

### Iteration prompts

- 'Write 20 unit tests for the red-flag rule engine, covering all 4 outcomes and edge cases (boundary weight values, missing data, single-day history).'

- 'My Gemma extractions are missing the dose unit on 4 of 10 test cases. Refine the prompt to enforce dose unit extraction.'

- 'Generate 30 likely English-language symptom phrases an elderly patient might say, mapped to canonical symptom codes (none/exertion/rest/etc).'

## Prompt for Role 3 (Backend/Agents)

### Initial scaffold prompt

I'm building the backend and agent system for DischargeCoach. We have

a Node Express gateway and three Fetch.ai uAgents on Agentverse.

MY ROLE: API gateway, agents, MongoDB, scheduler, escalations.

DELIVERABLES IN ORDER:

1. Express skeleton with all endpoints stubbed (paste Section 9 here).

MongoDB Atlas free tier connected. All schemas in /models/ matching

Section 8.

2. Three Fetch.ai uAgents in Python:

- RegimenAgent: handles 'extract_regimen' messages.

- CarePlanAgent: handles 'build_plan' messages — generates 30 days

deterministically based on the regimen schedule.

- EscalationAgent: handles 'evaluate_log' — runs red-flag rules

(calls into Role 2's rule engine) and dispatches alerts.

3. All agents registered on Agentverse with Chat Protocol implemented.

4. A simple HTTP shim so Express can dispatch to agents.

5. Cron scheduler firing scheduled check-ins (test mode runs at 5s

intervals; production at 8 AM and 8 PM).

6. Twilio integration for SMS escalations. If Twilio setup blocks, fall

back to a webhook that pings a screen toast.

API CONTRACTS: [paste Section 9 here]

SCHEMAS: [paste Section 8 here]

CONSTRAINTS:

- Node 20. Express. Mongoose. Python 3.11 for agents.

- No auth. Hardcoded demo user.

- Agents in separate /agents directory. Express in /backend.

- All env vars in .env.example. Real .env in 1Password.

Start by generating the Express skeleton with all endpoint stubs and

Mongoose models. Then we'll build agents.

### Iteration prompts

- 'Implement the RegimenAgent's extract_regimen handler. It calls Role 2's extraction service via HTTP, stores the result in MongoDB, and returns a regimen_extracted message. Show full uAgent code.'

- 'My cron is firing but the voice synth call is timing out. Add a job queue (BullMQ) so check-ins are queued instead of executed inline.'

- 'Write the pre-appointment summary email template — generates a 1-page HTML report from a patient ID.'

## Prompt for Role 4 (Voice/UX)

### Initial scaffold prompt

I'm building the voice system and caregiver dashboard for

DischargeCoach.

MY ROLE: ElevenLabs integration, dialogue templates, web dashboard.

DELIVERABLES IN ORDER:

1. ElevenLabs voice cloning service: takes a 30-second audio file,

returns a voice_id. Caches voice clips by hash of (voice_id, text,

language) to avoid re-synthesizing the same line.

2. 15 dialogue templates covering all check-in turns:

- greeting_morning, greeting_evening

- prompt_weight, response_weight_logged

- prompt_breathing, prompt_swelling, prompt_chest

- prompt_meds_morning, prompt_meds_evening

- encouragement_doing_well

- alert_yellow, alert_red, alert_urgent

- missed_dose_nudge, signoff

Templates should accept variables (patient name, day number, drug

name) using {{handlebars}} syntax.

3. Caregiver web dashboard (React) using the Cloudinary React AI

Starter Kit. Renders /api/patients/:id/dashboard. Shows:

- top: status pill (green/yellow/red), patient name, day count

- middle: weight sparkline, adherence %, today's symptoms

- bottom: alert history, upcoming appointments, regimen summary

4. Spanish translations of all 15 templates.

CONSTRAINTS:

- React 18 (via Cloudinary kit). Recharts for the sparkline.

- No login screen for the demo. Hardcoded patient ID in URL.

- ElevenLabs Multilingual v2 model.

- Audio cached in MongoDB GridFS or S3 (use whichever Role 3 set up).

Start with the dialogue template file (15 entries, English first).

Show me each template with the variables clearly marked. Then we'll

do the dashboard.

### Iteration prompts

- 'Implement the audio caching layer. Hash on (voice_id, text, language). Store in GridFS. Return cached URL if hit.'

- 'Make the status pill animate from green → yellow → red over 1 second when an alert fires. Use Framer Motion.'

- 'Translate all 15 templates to Latin American Spanish, using a respectful, warm tone for an elderly listener.'

## Prompt for Role 5 (Product/Demo)

### Initial scaffold prompt

I'm the product/demo lead for DischargeCoach. I own the demo persona,

sample data, time-warp mode logic, pitch deck, video, and Devpost

submission.

MY ROLE: Demo runs flawlessly. Pitch lands. All challenge boxes ticked.

DELIVERABLES IN ORDER:

1. Demo persona doc: Mr. Robert Chen (76, retired, lives in

Pasadena), daughter Sarah (42, Mr. Chen's primary caregiver, lives

30 minutes away). CHF flare-up, discharged from Cedars-Sinai. Full

backstory.

2. Sample discharge summary: realistic 4-page after-visit summary in

Cedars-Sinai format. Lists 9 medications, 3 follow-ups, dietary

restrictions. Word doc, printed on real paper for the demo.

3. Three real medication bottles labeled with realistic CHF meds:

Furosemide 40mg, Lisinopril 10mg, Metoprolol 50mg.

4. Time-warp script: day-by-day events for days 1-7 that lead to a

day-4 red flag. Specifies exact weight and symptom values.

5. Pitch deck (5 slides): hook, problem, solution, demo screenshot,

ask. Use Figma Make.

6. 2-minute Devpost video showing the full flow, recorded.

7. Devpost submission with all challenge category boxes ticked.

CONSTRAINTS:

- Discharge summary must look real but not impersonate a real patient.

- All names fictional. Use a disclaimer in the deck.

- Pitch is exactly 3 minutes. Time-warp is the climax.

Start by drafting the discharge summary — full text, 4 pages,

Cedars-Sinai-style format. Then we'll print it.

### Iteration prompts

- 'Write the day-by-day time-warp script. Day 1: weight 184, baseline. Day 2: 184. Day 3: 185, mild fatigue. Day 4: 187, SOB on exertion. Show exact JSON to inject into daily_logs collection.'

- 'Draft the 3-minute pitch script. Hook in 20 seconds. Problem in 30. Solution in 30. Demo in 90. Ask in 10.'

- 'Write the Devpost submission long-form description. Cover all 8 challenge categories. About 800 words.'

# 13. Demo Script & Pitch

Three minutes. Memorized, not read. Role 5 owns the talk track. Roles 1 and 4 own the live demo on stage. The other roles stand at the table, available for judge questions afterward.

## Slide-by-slide pitch (3:00 total)

### Slide 1 · Hook (0:00–0:20)

Visual: a hospital exit door at night.

Talk track:

"This is Mr. Chen. He left the hospital yesterday after his second CHF flare-up this year. In the next 30 days, there's a one in four chance he's back in an ICU. Three quarters of those readmissions are preventable. Here's how we prevent his."

### Slide 2 · Onboarding (0:20–0:50)

Live demo (Role 1 on a phone projected to screen):

- Sarah opens DischargeCoach.

- Photographs discharge paper (4 pages).

- Photographs three med bottles.

- App displays extracted regimen + flags one drug interaction.

- Sarah hits 'Record my voice'. Reads 30-second script. Voice cloned.

- App plays back: 'Good morning Dad, today is your first day home.' — in Sarah's voice.

Talk track during demo: "In 90 seconds, we've extracted nine medications, caught a dose mismatch the discharge nurse missed, and cloned Sarah's voice. Everything you just saw — the photos, the voice — none of it left this phone."

### Slide 3 · Day 4 — the time warp (0:50–2:00)

Visual: dashboard view + phone view side by side.

- Role 5 clicks 'Time Warp'.

- Days 1, 2, 3 zip by. Green status. Weight stable.

- Day 4. Patient says: 'I weighed 187, and I'm a little short of breath walking to the kitchen.'

- On-screen: red flag fires. 'Weight gain 3 lb in 24h + new SOB on exertion = early CHF decompensation.'

- Sarah's phone buzzes (live, on stage): an SMS arrives reading the alert.

- App generates one-page cardiology summary.

- Status pill turns red on the dashboard.

Talk track: "Without DischargeCoach, Mr. Chen is in the ER on day 7 with pulmonary edema, intubated, $40,000 admission. With it, his cardiologist sees him on day 4, adjusts his diuretic, he stays home. Across 1.1 million annual CHF readmissions, that's $3 billion in preventable spend."

### Slide 4 · How (2:00–2:40)

Visual: architecture diagram.

"Three things make this work and not just be another chatbot:

- "Voice cloning. ElevenLabs takes a 30-second sample of someone's daughter and gives the elderly the one thing chatbots can't replicate — a voice they trust."

- "On-device. ZETIC Melange runs OCR, medication parsing, and our red-flag classifier without medical photos or voice ever leaving the phone. This is HIPAA-compatible by architecture, not by promise."

- "Multi-agent orchestration. Three Fetch.ai agents — Regimen, Care Plan, Escalation — handle reasoning, planning, and routing. Discoverable on Agentverse, talking via Chat Protocol."

- "And the safety layer is rule-based, not LLM-based. We cite the American Heart Association's published thresholds. Judges and clinicians can audit our logic line by line."

### Slide 5 · Ask (2:40–3:00)

Visual: 22% → ?% with question mark.

"CMS just put hospitals on the hook for 30-day costs across five high-risk procedure types. Demand for this is now top-down. We're talking to two LA-area health systems about a pilot that starts with CHF and expands to COPD and post-surgical. We'd love your support."

## Q&A preparation

### Likely judge questions and our answers

"Is this HIPAA compliant?" — "For the demo, no. The architecture is designed to be — sensitive data stays on-device, only de-identified state hits the cloud — but a production rollout requires BAAs, audit logs, and a SOC 2 process we wouldn't get done in 24 hours."

"Why not use ChatGPT for the red-flag detection?" — "Explainability. The American Heart Association publishes these thresholds. A clinician can audit our rule engine line by line. An LLM-based classifier would be more accurate at the population level but would fail every clinical safety review."

"What if the patient lives alone?" — "That's our highest-risk population and our biggest opportunity. The voice continuity becomes even more important. We'd add a friend-or-neighbor as the cloned voice if no family member is available."

"What's the false positive rate?" — "On our test scenarios, the rule engine flags conservatively — we'd rather false-alarm a daughter than miss a decompensation. We'd tune the thresholds against real outcome data in pilot."

"Why CHF first?" — "Highest readmission rate of any condition, codified care protocol, large addressable market. Once it works for CHF, COPD and post-surgical recovery follow the same playbook with different rule sets."

"How do you handle non-English speakers?" — "ElevenLabs Multilingual v2 supports voice cloning across languages. Same cloned daughter, different language. We ship Spanish; production would add Mandarin and Tagalog given LA demographics."

# 14. Risk Register

The five risks most likely to break the demo, in priority order. Each has a named mitigation owner.

| Risk | Owner | Mitigation |
| --- | --- | --- |
| ZETIC deployment slips past hour 12 | Role 2 | Cloud Gemma fallback wired by hour 8 behind a feature flag. Demo proceeds with cloud path. Mention on-device as 'production architecture' in the pitch. |
| ElevenLabs latency unacceptable on stage | Role 4 | Pre-generate all demo voice clips during prep. Cache them. Live cloning becomes a 'we did this' artifact, not a live action. |
| Fetch.ai Agentverse registration headaches | Role 3 | Done in hour 2-4. Get a basic 'hello' agent live first; add functionality later. |
| Camera + OCR quality on judge phones | Role 1 | Print the discharge paper on clean white paper. Use the team's pre-tested phone for the live capture, not a judge's. Have a 'use sample data' button as backup. |
| Time-warp mode breaks during demo | Role 5 | Three dry runs minimum after hour 18. Backup: pre-recorded 60-second screen capture of time-warp working flawlessly. |
| Internet at venue is bad | Role 5 | Mobile hotspot from a team member's phone. All demo data cached. Cloudinary kit and dashboard work from local network. |
| A team member burns out / sleeps through hour 18 | Role 5 | Sleep schedule planned at hour 0 — at least one role sleeps from hour 14-18, another from 18-22. No hero work. |

# 15. Submission Checklist

Devpost submission opens hour 20, closes at the deadline. Role 5 owns this. Every box below must be ticked before submission.

### Required artifacts

- Project name: DischargeCoach

- One-line tagline: 'Voice-led recovery for the 30 days that matter most'

- Long-form description (~800 words): problem, solution, technical details, what's next

- 2-minute demo video (uploaded to YouTube unlisted, linked in Devpost)

- GitHub repo link (public, README complete, .env.example present)

- Live demo link (mobile QR + dashboard URL)

- Team members all listed

- Built with: List all major technologies (React Native, Expo, ElevenLabs, ZETIC, Fetch.ai, Gemma, MongoDB, Cloudinary, Express, Node, Python, Twilio)

### Track entry

- Catalyst for Care (primary track)

### Company challenge boxes

- Fetch.ai — Agentverse Search & Discovery

- Fetch.ai — OmegaClaw Skill Forge

- ZETIC — Build AI Apps That Run On-Device

- MLH x ElevenLabs — Best Use of ElevenLabs

- MLH x MongoDB — Best Use of MongoDB Atlas

- MLH x Google Cloud — Best Use of Gemma

- Cloudinary — Cloudinary Challenge

- Figma — Figma Make Challenge

- MLH x GoDaddy — Best Domain Name

### README must contain

- Project description

- Architecture diagram (export from Section 6 of this PRD)

- Setup instructions for each component

- API contracts reference (link to /docs/api.md)

- MongoDB schema reference (link to /docs/schemas.md)

- Team credits

- License (MIT)

- Disclaimer: 'Not a medical device. Not for clinical use. Hackathon prototype only.'

# 16. Appendix: Sample Data

### Sample medication regimen (Mr. Chen — demo persona)

Furosemide 40 mg — twice daily, 8 AM and 8 PM, with food

Lisinopril 10 mg — once daily, 8 AM

Metoprolol Succinate 50 mg — once daily, 8 AM

Spironolactone 25 mg — once daily, 8 AM

Aspirin 81 mg — once daily, 8 AM

Atorvastatin 40 mg — once daily, 8 PM

Potassium Chloride 20 mEq — once daily, 8 AM

Pantoprazole 40 mg — once daily, 8 AM, 30 min before breakfast

Acetaminophen 500 mg — as needed for pain, max 6/day

### Sample time-warp script

Day 1 (Apr 26): weight 184, no symptoms, all meds taken — GREEN

Day 2 (Apr 27): weight 184, no symptoms, all meds taken — GREEN

Day 3 (Apr 28): weight 185, mild fatigue, all meds taken — GREEN

Day 4 (Apr 29): weight 187, SOB on exertion ("walking to kitchen"),

mild ankle swelling, all meds taken — RED

FLAG REASONS:

- weight gain 3 lb in 24 h

- new SOB on exertion

ACTIONS TAKEN:

- SMS to caregiver

- Pre-appointment summary generated

- Same-day cardiology slot offered

Day 5 (Apr 30): cardiology visit, diuretic dose increased

weight 184, symptoms resolved — GREEN

Day 6 (May 1): weight 183, no symptoms — GREEN

Day 7 (May 2): weight 182, no symptoms, scheduled follow-up — GREEN

### Sample voice template (English)

greeting_morning:

"Good morning {{preferredName}}. Today is day {{dayNumber}}.

Did you weigh yourself yet?"

prompt_breathing:

"How is your breathing this morning? Any tightness when you walk

around, or only when you're really moving?"

alert_red:

"{{preferredName}}, I want to check on you. Your weight is up

{{weightDelta}} pounds and you mentioned feeling short of breath.

I'm letting {{caregiverName}} know, and I'd like to set up a

visit with your cardiologist today. Is that okay?"

### Sample voice template (Spanish)

greeting_morning:

"Buenos días {{preferredName}}. Hoy es el día {{dayNumber}}.

¿Ya se pesó esta mañana?"

prompt_breathing:

"¿Cómo está su respiración esta mañana? ¿Siente alguna opresión al

caminar, o solo cuando se mueve mucho?"

alert_red:

"{{preferredName}}, quiero revisar cómo está. Su peso subió

{{weightDelta}} libras y me dijo que se siente con falta de aire.

Voy a avisar a {{caregiverName}}, y me gustaría agendar una visita

con su cardiólogo hoy. ¿Está bien?"

### Final note

This document is the source of truth for the next 24 hours. If reality conflicts with this document, we change reality, not this document — unless Role 5 explicitly authorizes a scope change. Read it once. Reference it often. Build from it.

Good luck. Build something that matters.